OFA IWG Meeting – 7/01/2014

| First | Last | Company | 05/20/14 | 06/03/14 | 06/17/14 | 07/01/14 |
| --- | --- | --- | --- | --- | --- | --- |
| Bob | Dugan | Chelsio |  |  | X | X |
| Martin | Schlining | DataDirect Networks | X | X | X | X |
| Allen | Andrews | Emulex | X | X |  | X |
| Dean | Cimoli | Emulex | X |  |  | X |
| Pradeep | Satyanarayana | IBM | X | X | X | X |
| Harry | Cropper | Intel | X | X | X |  |
| Jess | Robel | Intel | X | X | X | X |
| Jim | Ryan | Intel |  |  |  |  |
| Rupert | Dance | Software Forge | X | X |  |  |
| Glenn | Martin | UNH-IOL | X | X | X | X |
| Edward | Mossman | UNH-IOL | X |  | X | X |
| Bob | Noseworthy | UNH-IOL |  |  |  |  |
| Chuck | Valenza | UNH-IOL |  | X | X |  |
| Dave | Wyman | UNH-IOL |  | X | X | X |

Agenda

         Meeting Minutes from 6/17/2014

o    https://ofa.causewaynow.com/wg/OFLIG/documentRevision/download/317

         Interop and Plugfest Events
o   October 2014
	  IBTA PF26                                         10/20  10/31/2014
	  OFA Interop Debug Event                 10/27  10/31/2014
o   April 2015 
	  IBTA PF27                                         04/13  04/24/2015
	  OFA Interop Debug Event                 04/20  04/24/2015

         OFA EWG Status
o   Next OFED releases
	  OFED 3.12-1 – RC status expected soon  - planned updates:
		         RHEL 7
		         Intel Xeon Phi – MIC
		         NFSoRDMA updates  - Bug 2449 is resolved

  OFED 3.17  - next major release, expected RC status in time for fall debug event

         April 2014 Interop GA Event
o   Testing Status update from UNH-IOL

         October 2014 plans
o   OFA Interop Debug Event
o   Test plan updates required?

OFA EWG Status

- We briefly discussed updates included in OFED 3.12-1

  - OFED 3.12-1 will include the changes to the mlx4 and libibverbs packages.

  - This build will support RHEL 7

  - Jeff Becker’s updates to NFSoRDMA tested by UNH-IOL

  - Intel’s Xeon Phi GPUs will now be supported in 3.12-1

- Edward:  the fall Debug event is targeting OFED 3.17 RC

April 2014 Interop GA Test Status Updates

- iWARP and RoCE reports being reviewed, expected completion 7/11/2014 (end of next week).

- IB testing being reviewed, expected completion by 7/11/2014, reports by end of the following week 7/18/2014.

- Edward:  Event is concluding, and reports are being drafted.

October 2014 OFA debug event

- Currently NFSoRDMA for RoCE and iWARP is in Beta, question was raised whether there is any push/desire to become mandatory. The consensus on the call from Bob Dugan and Pradeep was to have another round in Beta with stable results before moving to Mandatory status.

- Fall testing is expected to be with OFED 3.17 RC.

- New products expected for the fall event (EDR IB products, 40Gb RoCE and RoCE v2).

Opens

- Pradeep thanks the UNH-IOL for their efforts in the most recent Debug and Logo Events.